# Circle Tel — Living BRS & Delivery Roadmap

Version: v0.9 (2025-10-25)
Status: Draft for Engineering Sign‑off
Owner: Product & Engineering (Circle Tel)
Source of Truth: This living document in Canvas. Update here first.

## 0) How to Use This Living Document

- Purpose: Provide a developer-friendly, concise, and iterable spec that guides delivery.

- Change Control: Update the Changelog (Section 12) on every edit. Use semantic versions (MAJOR.MINOR.PATCH).

- Traceability: Each requirement maps to epics → user stories → acceptance criteria → test cases.

- Focus: Core functionality first; integrations hardened behind feature flags.

## 1) Executive Summary

Circle Tel is evolving into a Digital Service Provider (DSP) for residential, SMME, and sales partner segments. We’re building a unified platform (Next.js 15 + Supabase) integrated with Zoho MCP, Netcash, MTN WMS, Strapi, and Resend to offer: - Feasibility & Lead Capture (address-based coverage) - Product Catalog by Location (tailored availability) - Ordering & Payments (Netcash) - CRM/CPQ & Billing Sync (Zoho MCP) - Customer Portal (self-service invoices, payments, support) - Partner Portal (lead & commission tracking)

The roadmap prioritizes a thin slice of the full journey to hit production quickly, then iterates in measured releases.

## 2) Scope

### 2.1 In‑Scope (Phase 0–1)

- Feasibility Check via MTN WMS & lead capture fallback

- Location‑aware Product Catalog (packages, pricing, promos)

- Checkout & Payment using Netcash (card & EFT)

- Zoho MCP Sync: customers, quotes/orders, invoices

- Customer Portal: invoices, payments, tickets

- Partner Portal (MVP): onboarding, lead submission, basic dashboards

- Admin Console: product & price management, content via Strapi

- Notifications via Resend (order, invoice, ticket events)

### 2.2 Out‑of‑Scope (for now)

- Physical network build & field ops

- Complex inventory/WMS beyond feasibility lookup

- Advanced marketing automation (beyond basic campaigns)

- Hardware asset lifecycle management

### 2.3 Objectives & Success Criteria

- TTFP (time‑to‑first‑production): ≤ 8 weeks for Phase 1 core slice.

- Payment success rate: ≥ 98% across supported methods.

- Coverage lookup p95 latency: ≤ 1.5s; order checkout p95: ≤ 2.5s.

- Data sync integrity MCP↔Supabase: ≥ 99.9% reconciliation accuracy.

## 3) Architecture & Tech Stack (High Level)

- Frontend: Next.js 15 (App Router), TypeScript, Tailwind + shadcn/ui, PWA

- State: React Query (server state), Zustand (client)

- Backend: Supabase (Postgres, Auth, Storage, Edge Functions)

- Content: Strapi (CMS)

- Integrations: Zoho MCP (CRM/CPQ/Billing), Netcash (payments), MTN WMS (feasibility), Resend (email)

- Observability: Structured logs, app metrics, error tracking (TBD provider)

- CI/CD: GitHub Actions (build, test, deploy to Vercel/Railway), feature flags

Note: See Section 11 for integration contracts & retry policies.

## 4) Personas & Primary Journeys (Slimmed for Dev)

### P1) Residential Customer

- Goals: Check coverage → select product → pay → self‑service billing & support.

### P2) SMME (Business) Customer

- Goals: Feasibility → quote → KYC → order → billing → support.

### P3) Sales Partner

- Goals: Onboard → submit/manage leads → view commissions/resources.

### P4) Internal Ops (Admin/Support/Product/Finance)

- Goals: Manage catalog, pricing, content, orders, invoices, tickets, reports.

## 5) Core Functional Requirements (Must‑Have First)

The following thin slice is the MLP (Minimum Lovable Product) for Phase 1.

### F‑01 Feasibility Check & Lead Capture

- Story: As a visitor, I enter my address and get coverage results. If unavailable, I can submit my details as a lead.

- Acceptance Criteria:

  - Address input (autocomplete + map pin)

  - MTN WMS queried; results cached 10–30 min

  - If no‑coverage, persist Lead with contact + address

  - Basic rate limiting & bot protection

### F‑02 Location‑Aware Product Catalog

- Story: As a user, I see products filtered by location and can compare packages.

- AC:

  - Query products where is_active and coverage_area matches

  - Prices, promos, contract terms surfaced

  - SEO‑friendly slugs & filterable facets (speed, price, term)

### F‑03 Checkout & Payment (Netcash)

- Story: As a user, I purchase a package securely and receive confirmation.

- AC:

  - Cart → order create → pay → webhook confirmation → receipt email

  - Idempotent order creation; duplicate webhook safe

  - PCI‑scope minimized (hosted fields or redirect)

### F‑04 CRM/CPQ & Billing Sync (Zoho MCP)

- Story: As ops, I need orders & invoices reflected in MCP.

- AC:

  - Customer create/update; quote→order; invoice create

  - Two‑way sync guards & reconciliation job (nightly)

### F‑05 Customer Portal (MVP)

- Story: As a customer, I view invoices, pay outstanding, and log tickets.

- AC:

  - Auth with Supabase; RBAC role=customer

  - Invoices (from MCP), payment status & history

  - Ticket create/view/update; email notifications via Resend

### F‑06 Partner Portal (MVP)

- Story: As a partner, I onboard and submit leads.

- AC:

  - Role=partner; KYC upload; lead submission; basic dashboard

### F‑07 Admin Console (Essential)

- Story: As admin/product, I manage catalog, pricing, content.

- AC:

  - Product CRUD, price books, bundles; Strapi content blocks

## 6) Non‑Functional Requirements (Quantified)

- Security:

  - OWASP Top 10 mitigations; JWT with short TTL + refresh; least‑privilege RBAC

  - Data at rest (Postgres/Storage) and in transit (TLS 1.2+)

- Performance:

  - p95: Feasibility ≤1.5s; Catalog ≤1.2s; Checkout ≤2.5s; Portal pages ≤1.5s

- Availability:

  - Core APIs 99.9% monthly; scheduled maintenance windows documented

- Reliability:

  - Idempotent webhooks; exponential backoff; circuit breakers for third‑parties

- Observability:

  - Correlation IDs, structured JSON logs, error budgets, SLO dashboards

- Privacy/Compliance:

  - POPIA compliant consent & data processing; audit trails for CRUD ops

## 7) Data Model (Essentials)

Detailed ERD to follow; below are key entities/relations used in Phase 1.

- Customer (id, role, contact, address, consent_flags)

- Lead (id, source, contact, address, coverage_result, status)

- Product (id, name, slug, speed_tier, term, price, tags, coverage_areas[])

- Order (id, customer_id, items[], total, status, mcp_reference)

- Invoice (id, customer_id, order_id, amount, due_date, paid_status, mcp_reference)

- Payment (id, order_id, provider=Netcash, status, reference, raw_webhook)

- Ticket (id, customer_id, subject, description, status, priority)

- Partner (id, org, contact, kyc_docs, approval_status)

Soft‑delete via deleted_at; all tables include created_at, updated_at.

## 8) API Surface (Developer Inventory)

Prefix all internal routes with /api/v1. Protect with RBAC middleware. Return problem+json on errors.

### Public/Visitor

- POST /api/v1/coverage/check – address → MTN WMS result (cache)

- POST /api/v1/leads – create lead on no‑coverage

### Catalog

- GET /api/v1/catalog – location filters → products

- GET /api/v1/products/:slug – product detail

### Orders & Payments

- POST /api/v1/orders – create order (idempotent key)

- POST /api/v1/payments/intent – Netcash init/redirect

- POST /api/v1/payments/netcash/webhook – provider webhook (idempotent)

### Accounts & Billing

- GET /api/v1/me/invoices – list from MCP mirror

- POST /api/v1/me/pay – settle outstanding via Netcash

### Support

- POST /api/v1/tickets – create ticket

- GET /api/v1/tickets – list my tickets

### Partner

- POST /api/v1/partner/onboard – KYC submit

- POST /api/v1/partner/leads – create lead

Note: Admin routes (/api/v1/admin/*) for product/catalog management, approvals, and audits.

## 9) Integration Contracts (MVP‑Level)

### 9.1 MTN WMS

- Call: REST (addr → coverage JSON), timeout 3s, retry ×2, cache 30m

- Failure Mode: Degrade to lead capture; log with coverage_miss=true.

### 9.2 Netcash

- Flow: init → hosted/redirect → webhook → receipt email

- Security: HMAC signature verification; idempotency keys on order & webhook

### 9.3 Zoho MCP

- Objects: Contact/Account, Quote/Order, Invoice

- Sync: Event‑driven + nightly full reconciliation; conflict policy = MCP wins for invoices, local wins for session cart

- Limits: Backoff on 429; dead‑letter queue for failed mutations

### 9.4 Strapi & Resend

- Strapi: Content blocks (docs, banners, FAQs) via read APIs & webhooks

- Resend: Transactional templates with dynamic payload; retries ×3

## 10) RBAC Matrix (Summary)

| Role | Abilities (Phase 1) |
| --- | --- |
| Visitor | Feasibility, view catalog, create lead |
| Customer | Orders, invoices, payments, tickets |
| Partner | Onboard, submit leads, view basic dashboard |
| Admin | Product & price CRUD, content, approvals, audits |
| Support | Ticket triage/update, customer lookup |
| Finance | Invoice oversight, reconciliation reports |

Enforce least‑privilege via Supabase policies; all mutations logged.

## 11) Operational Playbooks

### 11.1 Error Handling & Retries

- All outbound calls: timeout, retry with jitter, circuit breaker, DLQ on fail.

- Webhooks: verify signature, dedupe by event_id.

### 11.2 Observability

- Correlation ID (x‑req‑id) across frontend→edge→providers

- p95 dashboards; alerting on error budget burn & webhook failures

### 11.3 Security & Compliance

- POPIA consent records; data minimization; audit log stream

- Secrets in platform vault; rotating keys; least‑privilege service accounts

## 12) Changelog (Living)

| Date | Version | Author | Change |
| --- | --- | --- | --- |
| 2025‑10‑25 | v0.9 | Prod/Eng | Initial living BRS refactor for core functionality & roadmap |

## 13) Roadmap & Delivery Plan

### 13.1 Release Ladder (High‑Level)

- v0.9 (Today): Living BRS established; dev kickoff materials ready

- v1.0 (T‑8 weeks): Core slice GA — Feasibility, Catalog, Checkout, MCP/Invoice sync, Customer Portal MVP

- v1.1 (T+4 weeks): Partner Portal MVP, Admin price books, ticket triage improvements

- v1.2 (T+4 weeks): Campaign basics, reports, reconciliation tooling, performance hardening

### 13.2 90‑Day Plan (Epics → Milestones)

M1 (Weeks 1–3): - F‑01 Feasibility & Leads
- F‑02 Catalog (location filters)
- Netcash sandbox, Webhook infra
- Observability baseline, RBAC policies

M2 (Weeks 4–6): - F‑03 Checkout & Payments
- F‑04 MCP: customers, quotes→orders, invoices
- Customer Portal invoices & payments
- Reconciliation job v1

M3 (Weeks 7–8): - Hardening: retries, idempotency, cache strategy
- Security review, load test
- Release v1.0 GA

M4 (Weeks 9–12): - Partner Portal MVP
- Admin price books & bundles
- Support tickets v1 + email workflows
- Release v1.1

## 14) Backlog (Next Up)

- Referral links & partner attribution on checkout

- Contract terms & digital signatures

- BI dashboards (product performance, cohort churn, ARPU)

- Multi‑currency support (future regional expansion)

## 15) Definition of Ready (DoR) & Done (DoD)

DoR: Story has user value, AC in Gherkin, designs (if UI), API defined, test notes.
DoD: Unit/integration tests pass, AC met, security checks, logs/metrics added, docs updated.

## 16) Example Acceptance Criteria (Gherkin)

Feature: Checkout payment
  Scenario: Successful Netcash payment
    Given a customer with an unpaid order
    When they pay via Netcash and the webhook is received
    Then the order status is set to "paid"
    And a receipt email is sent
    And an invoice exists in Zoho MCP

## 17) Open Questions & Assumptions

- MTN WMS quota & SLA? (assume burst 10 rps, soft limit 100/min)

- Exact MCP objects/fields for quotes vs orders? (confirm mapping)

- Netcash payment methods & settlement timelines? (confirm T+2)

## 18) Appendix: UI/UX & Content

- Minimal UI to validate flows; Strapi provides FAQs, banners, and T&Cs.

- Accessibility: WCAG AA targets on forms & contrast.

## 19) Appendix: Testing Strategy

- Unit tests on utilities & API handlers

- Contract tests for MCP/Netcash/WMS stubs

- E2E smoke (Playwright): feasibility→catalog→checkout happy path

- Load test: p95 targets per Section 6

Next Action: Engineers can now break down Section 13 epics into tasks in the tracker, using Sections 5, 8, 9, and 16 to define AC and contracts.