# Circle Tel Business Requirements Specification (BRS)

## 1. Executive Summary

Circle Tel is redefining South Africa’s connectivity landscape by evolving from a traditional Internet Service Provider (ISP) into a holistic Digital Service Provider (DSP). The objective is to deliver a unified digital ecosystem for residential and business markets that integrates broadband, cloud, communication, and ICT services through a scalable, automated platform.

The goal for the next 12 months is to: - Deploy a customer-centric digital platform (Next.js 15 + Supabase). - Integrate core business systems (Zoho MCP, Netcash, MTN WMS, Strapi, Resend). - Enable multi-channel service management for residential, business, and partner users. - Establish a foundation for future expansion into digital and managed ICT services.

## 2. Scope and Objectives

### 2.1 Scope

The scope includes the design, development, and deployment of the Circle Tel Digital Platform with integrated backend and automation capabilities: - Digital Frontend: Customer and Partner Portals with PWA support. - Backend Integration: Supabase Edge Functions and Next.js APIs for automation. - Third-Party Systems: Integration with Netcash, Zoho MCP, MTN WMS, Resend, and Strapi. - Automation: Workflows for KYC, billing, CRM sync, and support ticketing. - Reporting: Real-time analytics and BI dashboards.

### 2.2 Out of Scope

- Physical network infrastructure build.

- External marketing campaigns.

- Hardware inventory management.

### 2.3 Objectives

- Deliver a unified platform for customer management, billing, and support.

- Enhance efficiency through automation and integration.

- Enable real-time visibility into network and customer operations.

## 3. Technology Stack

(As previously defined in canvas)

## 4. System Overview

### 4.1 System Components

- Customer Portal (Next.js 15 + Supabase): Self-service, billing, and support.

- Partner Portal: Lead, commission, and product access.

- Admin Console: Catalog, pricing, content (Strapi), and order management.

- Supabase Backend: Auth, DB, storage, and Edge Functions.

- Zoho MCP: CRM, Billing, and CPQ integration.

- Netcash: Payment gateway.

- Resend: Transactional emails.

- MTN WMS: Coverage validation.

- Strapi: Content management.

### 4.2 Key Features

- Feasibility lookup using MTN WMS.

- Online ordering and secure payment with Netcash.

- CRM synchronization with Zoho MCP.

- Automated ticketing and email notifications via Resend.

- Scalable content management via Strapi.

### 4.3 API Routes Overview

(Existing section retained)

## 5. Customer and Operational Journeys (Updated Framework)

Each journey follows: Purpose → User Story → Acceptance Criteria → Process Flow.

### 5.1 Residential Customer Journeys

#### 5.1.1 Feasibility Check

Purpose: Allow residential users to check broadband availability by address. User Story: As a resident, I want to verify coverage at my location so I can know which packages are available. Acceptance Criteria: Address input with Google Maps; MTN WMS API returns available ISPs; if unavailable, user registered as lead. Process Flow: User → API /coverage/check → MTN WMS → results displayed.

#### 5.1.2 Product Search & Selection

Purpose: Enable product discovery. User Story: As a customer, I want to browse available products with pricing and details. Acceptance Criteria: Location-based product filtering; category display from Supabase & Strapi. Process Flow: Customer Portal → Product API → Supabase + Strapi.

#### 5.1.3 Order & Payment

Purpose: Simplify checkout. User Story: As a customer, I want to place an order and make a payment online. Acceptance Criteria: Payment via Netcash; order saved to Supabase; confirmation email via Resend. Process Flow: Checkout → /orders → /payments/netcash-webhook → Zoho MCP sync.

#### 5.1.4 Account & Billing Management

Purpose: Manage billing and account information. User Story: As a customer, I want to view bills, make payments, and update my details. Acceptance Criteria: Dashboard shows invoices (Zoho MCP), payment status, and download option. Process Flow: /orders + /payments → Supabase + Zoho MCP.

#### 5.1.5 Customer Feedback

Purpose: Capture service feedback. User Story: As a customer, I want to rate services and submit reviews. Acceptance Criteria: Feedback stored in Supabase; notifications sent to admin. Process Flow: Feedback form → /admin/notifications.

### 5.2 Business Customer (SMME) Journeys

#### 5.2.1 Sales Quote Request

Purpose: Provide tailored quotes. User Story: As an SMME, I want to request a quote based on my location. Acceptance Criteria: Address lookup via MTN WMS; quote generated through Zoho MCP. Process Flow: /coverage → /orders → Zoho MCP quote module.

#### 5.2.2 KYC & Credit Check

Purpose: Simplify compliance. User Story: As an SMME, I want to upload my FICA documents and undergo a credit check. Acceptance Criteria: Secure upload (Supabase storage); MCP integration for verification. Process Flow: /admin/kyc/documents → /admin/kyc/verify.

#### 5.2.3 Onboarding

Purpose: Register new SMME clients. User Story: As an SMME, I want an onboarding form to finalize setup. Acceptance Criteria: Details synced to Zoho MCP; confirmation email sent. Process Flow: /orders/consumer → MCP + Resend.

#### 5.2.4 Account & Billing

Purpose: Manage SMME accounts. User Story: As an SMME, I want to view my invoices and make payments. Acceptance Criteria: Linked billing to MCP; secure payments via Netcash. Process Flow: /orders → /payments/netcash-webhook → MCP.

#### 5.2.5 Support

Purpose: Ensure reliable assistance. User Story: As an SMME, I want to submit and track support tickets. Acceptance Criteria: Ticket created in Supabase; notifications via Resend. Process Flow: /admin/notifications + MCP case.

### 5.3 Sales Partner Journeys

#### 5.3.1 Partner Onboarding

Purpose: Streamline onboarding for partners. User Story: As a partner, I want to register and upload verification documents. Acceptance Criteria: Supabase user creation; KYC upload; approval notification. Process Flow: /admin/kyc/documents → RBAC role=partner.

#### 5.3.2 Lead Management

Purpose: Track and convert leads. User Story: As a partner, I want to manage leads through the portal. Acceptance Criteria: Leads fetched from Supabase; status updates reflected in Zoho MCP. Process Flow: /admin/coverage-leads → MCP.

#### 5.3.3 Commission Tracking

Purpose: Provide commission transparency. User Story: As a partner, I want to view commission history. Acceptance Criteria: Data from MCP synced to Supabase dashboard. Process Flow: MCP → /admin/products.

#### 5.3.4 Resource Access

Purpose: Provide marketing and sales materials. User Story: As a partner, I want to access brochures and media. Acceptance Criteria: Resources fetched from Strapi CMS. Process Flow: /admin/providers/logo → Strapi.

### 5.4 Network Management & Customer Support Journeys

#### 5.4.1 Network Monitoring

Purpose: Enable proactive monitoring. User Story: As an engineer, I want to monitor uptime and performance. Acceptance Criteria: API endpoint /admin/coverage/monitoring returns metrics. Process Flow: Dashboard → Supabase logs → MCP notifications.

#### 5.4.2 Issue Resolution

Purpose: Diagnose and resolve outages. User Story: As an engineer, I want to identify root causes. Acceptance Criteria: Tickets auto-linked to impacted sites; updates logged. Process Flow: /admin/notifications → /health.

#### 5.4.3 Support Ticket Handling

Purpose: Manage customer issues. User Story: As support staff, I want to manage incoming tickets. Acceptance Criteria: Ticket creation, update, and closure workflows. Process Flow: /admin/notifications → MCP + Resend.

### 5.5 Sales & Marketing Journeys

#### 5.5.1 Campaign Management

Purpose: Create and monitor campaigns. User Story: As a marketer, I want to manage promotional campaigns. Acceptance Criteria: Campaigns created in Strapi; results logged to Supabase. Process Flow: /admin/products → Strapi → Supabase.

#### 5.5.2 Lead Nurturing

Purpose: Convert potential customers. User Story: As a sales rep, I want to track lead engagement. Acceptance Criteria: Leads synced between Supabase and MCP. Process Flow: /admin/coverage-leads → MCP CRM.

#### 5.5.3 Post-Campaign Analysis

Purpose: Review performance. User Story: As a marketing analyst, I want to analyze campaign metrics. Acceptance Criteria: Data visualized in Supabase BI dashboard. Process Flow: /admin/products/audit-logs.

### 5.6 Finance Journeys

#### 5.6.1 Invoice Generation & Distribution

Purpose: Automate billing. User Story: As a billing clerk, I want invoices to generate automatically. Acceptance Criteria: Netcash webhook triggers invoice in MCP; receipt emailed. Process Flow: /payments/netcash-webhook → MCP + Resend.

#### 5.6.2 Financial Tracking & Reporting

Purpose: Maintain accurate financial data. User Story: As a finance manager, I want consolidated reports. Acceptance Criteria: Reconciled data between MCP and Supabase. Process Flow: MCP → Supabase → /admin/reminders.

### 5.7 Product Management Journeys

#### 5.7.1 Product Development & Launch

Purpose: Create and release new services. User Story: As a product manager, I want to launch new products. Acceptance Criteria: Product added via /admin/products; approved workflow. Process Flow: /admin/product-approvals/[id]/approve.

#### 5.7.2 Product Performance Analysis

Purpose: Evaluate offerings. User Story: As a product manager, I want to review performance metrics. Acceptance Criteria: Product usage stats stored in Supabase. Process Flow: /admin/products/audit-logs.

## 6. Functional Requirements

(As defined earlier)

## 7. Non-Functional Requirements

(As defined earlier)

## 8. Dependencies

(As defined earlier)

## 9. Risk Management

(As defined earlier)

## 10. RBAC Overview

(As defined earlier)

## 11. Interface Specifications

(As defined earlier)

## 12. System Sequence Diagram

(As defined earlier)

## 13. Approval

Prepared for review and formal approval by project sponsors and stakeholders.